## Slide 1: Eventinsight
Project Supervisor: Dipl.-Ing. Alexander Rodiga

## Slide 2: Subtasks
Sumann:
  Create the user interface.
  Implement the live-tracking application.
  Processing of RaceResult data
Lindner:
    Build and manage the admin interface.
    Display race-related data and sponsor images.
    Develop and maintain the backend.
    Create Login Portal

## Slide 3: Current Status: Lindner
    Admin Login Portal
      Persistent login with token and username stored in local storage.
      Admins have restricted access to their assigned events only
    Prototype for Sponsorship Tool
      Supports picture uploads.
      Displays sponsorship content on the user home page.
    Search Function for Events on the LandingPage
      Users can view and access all events.
      Admins are limited to managing their assigned events.
    Optimized Routes and smoother Website
      Enhanced security for routes.
      Refined design for a better user experience.
    Total Work Effort: 116 hours

## Slide 4: Landingpage

## Slide 5: Admin Home

## Slide 6: User Home

## Slide 7: Goals for the next Sprint: Lindner
    Improve route security
      Address known bugs
    Tool to add text on the homepage of an event
      Add a tool for admins to add event info manually.
      Include an option to automatically get event info from an API
    Optimize sponsor tool
      Display sponsor pictures on all event pages.
      Ensure all sponsor images have uniform sizes
      Adjust their placement for better visibility.

## Slide 8: Current Status: Sumann
    ResultTable
      Redesigned the table for a better look and usability.
      Results are now categorized by gender (male and female).
      Added search and sort functions for easier navigation.
    Participant Checkbox for the LiveMap
      Users can select which participants to display on the map.
      Includes a search bar to quickly find specific participants.
    Total Work Effort: 113 hours

## Slide 9: Result

## Slide 10: Live-Map

## Slide 11: Goals for the next Sprint: Sumann
    Implement the tracking function
      Use API data to calculate and display participants' positions.
      Continuously update the position in real-time.
      Automatically remove participants from the live map once they finish the race.
    Program a display to view the elevation profile of the route.
      Add a graph below the map to show the route’s elevation profile.
      Ensure the graph updates to reflect the full route accurately.
    Finish the User-Designs
      Complete design elements like the footer and other UI details.